## Slide 1: ISO 23247 Digital Twin Use case Testing
Scope reductions to enable August 25 completion
Results of June 23 Conference call

## Slide 2
OME
Core entity
User entity
User network
MES
ERP
Other
Twin
UI
Access network
Other
Data Sources
Resource access & interchange
sub-entity
Operation & management
sub-entity
Application & service
sub-entity
OME
DCDCE
(data collect only)
Adaptation, protocol translation
MTConnect agent, UMATI agent, ISA-88 state machine …
MTConnect client, UMATI client, ISA-88 client, …
Web Client
Web Server
Access network
Proximity network
EtherCAT, OPC-UA,
Profinet, Modbus, …
Service network
DCDCE: Data collection and device control entity
OME: Observable manufacturing element
(solid line): within scope of Digital Twin
(dotted line): out of scope of Digital Twin
Italic: Example protocol/implementation
Open API, administration shell
DCDCE
MTConnect agent, UMATI agent, ISA-88 state machine …
cloud
Super-visor
Access network
Legacy communication channel
PLM
ISO 23247-4 Figure A.1

## Slide 3
Use Case 1 – flexible schedule for robot drill & fill
On-shoring can increase by 50%

## Slide 4
OME
Robot1
Robot3
Robot4
Robot2
User entity
Core entity
DCDCE
Supervisory Control
Cell Controller
MOM
Coordinator
Combiner
PLM/ERP
Device Control
sub-entity
MTConnect
AP242
AP238
Rapid
(AP238 execution state)
State
Machine
(cell)
State
Machine
(robot1)
Data Collection
sub-entity
MTConnect Agent
Data
Cache
(cell)
AP238
State
Machine
(supervisory)
AP238
AP242
MTConnect
(ISA-88)
MTConnect
Translator
Models
Product/Process
Commands
Stop/Go, etc.
State Stream
Plunge complete, etc.
Instructions
Gcodes, etc.
Process Digital Twin
Wing Digital Twin
Data
cache
(process)
State
Machine
(process)
Data
cache
(wing)
State
Machine
(wing)
State
Machine
(robot2)
State
Machine
(robot3)
State
Machine
(robot4)
Adjust schedule for
Completed ops
Unwanted ops
Unavailable robots

## Slide 5
Group/Name | Task | 23247 Use Case Reference | Completion Percentage | Completion Date | Status
Vice Commodore | Generate AP238 from CATProcess | External | 100 | 6/22/2020 | Complete
Fred Richter | Fake MOM | External | 0 |  | Asking
Fred Richter | Fake Supervisory Control | User Entity | 0 |  | Asking
AutoNC | Sequencer | User Entity/External Modules | 0 |  | Refused
Vice Commodore | RAPID Translator | DCDCE | 50% |  | In Work
MicaH | ABB Emulator | OME/Robot 1-4 | 10% |  | in Work
BiTech | Loader Emulator | OME/Loader | 0% |  | Asking
Will Sobel | MT Connect Adapter | OME/Robot 1-4 | 0% |  | Asking
Will Sobel | MT Connect Agent | OME/Loader | 0% |  | Asking
Vice Commodore | Assembly Digital Twin | Core Entity | 0% |  | Agreed
Vice Commodore | Generate CATPart from AP242 | External | 0% |  | Agreed
 | Pack-ML State Machine | OME/Robot 1-4 | 0% |  | 
 | Pack-ML State Machine | OME/Loader | 0% |  | 
 | Pack-ML State Machine | User Entity | 0% |  | 
 | Pack-ML State Machine | Assembly Digital Twin | 0% |  | 
 | Pack-ML State Machine | DCDCE | 0% |  | 
 | Pack-ML State Machine | Supervisor Control | 0% |  | 

## Slide 6
Use Case 2 – weight reduction
Exact match of fastener to hole depth can reduce weight by 500lb

## Slide 7
User entity
Core entity
DCDCE
OME
Supervisory Control
Cell Controller
Measurement
Analyzer
Device Control
sub-entity
QIF Results
AP242
Data Collection
sub-entity
Data
Cache
(caliper)
State
Machine
(supervisory)
QIF results
Planner
Models
Product/Process
Commands
Stop/Go, etc.
State Stream
Plunge complete, etc.
Measurements
Hole dimensions, etc.
Instructions
Gcodes, etc.
Part Digital Twin
Caliper
State
Machine
AP242
Data
cache
MOM
PLM/ERP
AP242

## Slide 8
Use Case 3 – tool life optimization
Monitor tool
diameter
Compute tool
engagement
Store linked data
STEP-NC
MTConnect
Stream
results
Twin model
Machining
Context
Macros
Gcode
ops
STEP
Agent
Apply
Results
OMAC
ANSI
STEP Tools
ISO
Tool life can increase by 15%
Machine
parts

## Slide 9
User entity
Core entity
DCDCE
OME
Supervisory Control
Cell Controller
MOM
Tool Life Analyzer
PLM/ERP
Device Control
sub-entity
Process Digital Twin
Tool Digital Twin
MTConnect (with process and measurement)
Data
cache
(equipment)
AP242
ISO 13399
AP238
CNC
language
CNC
State
Machine
(CNC)
Data Collection
sub-entity
MTConnect Agent
Data
Cache
(controller)
AP238
AP238
AP242
AP239
Tweets (with process)
Translator
Data
cache
(process)
Models
Product/Process
Commands
Stop/Go, etc.
State Stream
Plunge complete, etc.
Measurements
Hole dimensions, etc.
Instructions
Gcodes, etc.
View3
Part Digital Twin
View2
View1
Data
cache
(part)
Combiner
AP242
ISO 23247-4 Figure A.3
SANDVIK
Caliper
State
Machine
(CMM)
Tweets (with measurement)
Measure actual tool wear
Estimate remaining life